**Members:** Yvonne Coulter, Gary Fuller, Randy Rhodes, Melissa Craft, Earle Barnes, Debbie Smith, Tymn Neece, Nancy Todd, Jayme Osborn, Laura Jones

Auxiliary Members: Tammy Taylor

**SCC Members:** Kathy Branca, David Romano, Jesus Blasquez, Don Keller

**Recording Secretary:** Melissa Craft

1. Announcement of Recording: 12:03 a.m. ET
2. Updates
   * ICD-10 Update – Jesus
     + 1 client live
   * Management Reports
     + No update
   * SIG Enhancements
     + A report was pulled of pending SIG enhancements and status updates, Jesus has reviewed and will submit for Creed’s approval before sharing the list with the Board
     + Shari Kotsch is no longer the SIG Coordinator; Sara Sangi is the new Coordinator per email from Don; [saras@softcomputer.com](mailto:saras@softcomputer.com)
   * Web Based Training Schedule
     + SoftPath Training will be held next week; about a dozen clients scheduled
     + Future modules to be rolled out in the future
   * SoftTotalQC Training possibilities – Jesus
     + Jesus has been meeting with Jan and Sara Patrick about possibilities for hosting a webinar in October for SoftTQC clients.
     + A survey is going to be distributed to SoftTQC clients to determine needs and satisfaction levels. This information will be used to determine focus of webinar.
3. From Customer Service SIG - Submit a SCR to define the functionality to move Test setup changes from Test to Live
   * Jesus discussing with architect and development manager of SoftLabMic v4.5 to see how it is working, with the intention of putting this functionality in SoftLabMic v4.0.7.1 possibly early next year.
   * Jesus will present how it works to the Board in about a week or so to determine if the functionality will meet the needs of the users.
4. SoftLabMic v 4.0.7 Update (MU2 and HL7 2.5.1) – Jesus
   * QA testing is being completed now
   * GA Availability - after it is certified by CCHIT; submission for certification scheduled for beginning of September (1-2 weeks to complete certification testing)
   * Differences from SoftLabMic v4.0.6 to v4.0.7 are mostly interface related to address MU2 requirements
   * Date for full integration between SoftLabMic, SoftBank, SoftPath and other modules for sharing of general files, such as Doctor File, Insurance File, etc. is unknown at this time.
   * 20 clients in the queue currently
5. SNUG Webinar Series for 2013/2014 – Don

* Labels Webinar was very successful; positive feedback from the survey responses
* Available on-line for SNUG members who missed it – may email Jim Nix for the link
* Next session topic – MU2 software changes

1. Faxing Options for newer Software Versions – can this no longer be limited to Vsi-Fax.
   * Gary submitted list of specifications via email to Jesus last month
   * The list is with Development for review and consideration; Jesus to follow up with R&D
2. Future plans of SCC – looking to combine the 4.5 line and the 4.0 lines for a more “universal” line that will meet the needs of all clients, possibly starting in 2016
3. Meeting adjourned at 12:23 p.m. ET – motion made by Debbie, 2nd by Randy
4. Next Meeting – September 19 (3rd Thursday each month)