Members: Yvonne Coulter, Randy Rhodes, Mary McCoy, Melissa Craft, Earle Barnes, Debbie Smith,  Tymn Neece, Jayme Osborn, Laura Jones, Corbin Ellsaesser, Debbie Czarnecki, Melinda Doherty

Auxiliary Members: Josh Cohen, Tammy Taylor, Corbin Ellsaesser

SCC Members: Kathy Branca, Creed Baughman, David Romano, Jesus Blasquez, Don Keller, Fred Church, Tomek, Ellen

Recording Secretary:  Debbie Smith

- Announcement of Recording:   12:05 p.m. EDT

- Updates

  - SoftLab Update (MU2 and HL7 2.5.1) – Fred Church

    - Clients Live – 49

    - Clients in process – 38

    - Clients waiting – 5-10 not sure

    - Currently no wait to start implementation

    - MU2 -Kathy – May 20, 2014 changes – CMS & ONC will allow hospitals/providers to attest in 2014 using the 2011 edition SW or 2014 edition SW.  SCC wants clients to move forward and attest with 2014 edition SW.

  - Core Measures of Upgrade Go Lives – Fred Church:

    - Projected Down time vs. Actual Downtime

Typical downtime for upgrade is 5-7 hours

42 clients went live within projected downtime hours

5 clients <1 hour over projected downtime

3 clients >1 hour over projected downtime - mostly due to Oracle conversion

    - Quality of the Conversion – number of issues specific to conversion

Almost 0 defects in product or 1-2 because of missing files

    - Number of Go Live & Post-implementation Tasks:

Post live tasks are averaging 5-10

    - Average length of time to correct Go Live issues:

Rather quickly with hotfix

3-4 week cycle of cumulative hotfix

  - ICD-10 Update – Ellen

    - 28 clients are live, 58 have loaded to test, 30 in process of installing.

    - SCC is suggesting everyone move forward.

- Database Conversion - Tomek:

  - Short vs Long term DB conversion

  - Short:

    - Optimization of conversion which happens during downtime

    - Each pkg provides its own conversion script which is embedded in installation script  by combining these scripts we can gain time.

    - Successfully tested on version 4.5

    - SCC can separate time consuming portions and load them the day before and this does not affect the running of SW in production.

    - Some of these steps have gone from multiple hours to 20 minutes.

    - Actively working on script

    - This has been used a couple of times.

  - Long:

    - 2 approaches –

      - Phased – 95% of database copied by taking snapshot of system week before.

      - Restructuring – better results

- Proposal for adding SNUG fees to Maintenance Agreement – Jesus

  - Good discussion was held. Topic will be discussed at the SNUG Exec only meeting and Missy will update Jesus with the board’s thoughts.

- SNUG Webinar Series for 2014 – Don

  - 5 webinars will be scheduled:  Adding an Affiliate Lab; Don’t Touch That; Discreet Micro; Workload; Zebra Printer Setup & Tips

  - Suggestions for webinars – New Security; Settings & Definitions; Soft 4.5; Total QC

- Cumulative Hot Fix:

- Next Meeting –  July 17, 2014