Members: Yvonne Coulter,  Mary McCoy, Melissa Craft, Earle Barnes, Debbie Smith,  Tymn Neece, Jayme Osborn, Laura Jones, Corbin Ellsaesser, Debbie Czarnecki, & Melinda Doherty

SCC Members: Kathy Branca, Creed Baughman, David Romano, Jesus Blasquez, Fred Church, Ellen Carney.

Not Available:  Randy Rhodes, Tomek & Myra Pettis

Recording Secretary:  Jayme Osborn

- The meeting began at 12:06 p.m. EST and Jayme Osborn announced that the meeting was being recorded.

- Updates

  - SoftLab Update (MU2 and HL7 2.5.1) – Fred Church

    - Victor created charts of MU2 Downtime statistics as requested by the SNUG Board.

    - Victor reviewed the data which includes:

      - SCC Downtime (Actual)

      - Maximum Estimated SCC downtime

      - Difference between Max. Estimated downtime and Actual Downtime

      - Clients Full Downtime

      - Difference Between Full and SCC Downtime

    - Question was asked:  if the downtime is greater than 8 hours, does SCC do any follow up to track the reason(s)?

      - Yes, they reviewed the downtime of the first clients and made improvements to the system.

      - The longer downtimes were mostly lengthened due to the project including the conversion from dbVista to Oracle.

    - The process has been improved all along the way with each client downtime.

    - Volume and performance issues were resolved early in the process.

    - Some additional data will be prepared.

    - The data will be presented at the SNUG conference.

  - ICD-10 Update – Ellen

    - No new updates at this time.

    - Clients need to log a task soon if ICD-10 is not in their live environment.

  - Database Conversion -- Tomek is not available at this time.  He will update us next month and will talk about Golden Gate next month.  The upgrade went well at Mayo and it was a positive experience.

- SNUG Webinar Series for 2014/2015 – Missy

  - One more webinar in the series coming up – Total QC.

  - It is the last one until after the conference.

- Proposal for adding SNUG fees to Maintenance Agreement – Missy

  - It was a goal of this Board to get the maintenance fees reduced.

  - This specific item has been closed by SCC executives.  Including SNUG fees in maintenance and/or maintenance discounts based on SNUG attendance are no longer options.

  - New discussions for ideas about keeping maintenance costs down will continue under a new agenda item.

  - The Board will brainstorm for some new ideas during the next SNUG Executive Meeting.

    - SCR Process

- The meeting adjourned at 12:42 p.m. EST.

- The next meeting will be on February 19, 2015 at 12:00 noon EST.